Guide Allocation System

RMMM Plan — Risk Mitigation, Monitoring, and Management

Team Members: Kumar Tejash  |  Rahul Negi  |  Aryan Bisht

Step 1: Risk Table

| Risk ID | Risk | Category | Probability | Impact | RMMM |
| --- | --- | --- | --- | --- | --- |
| R-01 | Admin approval bottleneck delays faculty onboarding | CU | 60% | 2 | Plan 1.1 |
| R-02 | Sprint delivery deadline not met | BU | 55% | 1 | Plan 2.1 |
| R-03 | JWT tokens in localStorage vulnerable to XSS attacks | TE | 45% | 2 | Plan 3.1 |
| R-04 | Scope creep: email notification demand not in scope | BU | 40% | 3 | Plan 4.1 |
| R-05 | SQLite database corruption / data loss on hardware failure | PS | 35% | 1 | Plan 5.1 |

Step 2: Risk Table Sorted by Probability (Descending)

| Risk ID | Risk | Category | Probability | Impact | RMMM |
| --- | --- | --- | --- | --- | --- |
| R-01 | Admin approval bottleneck delays faculty onboarding | CU | 60% | 2 | Plan 1.1 |
| R-02 | Sprint delivery deadline not met | BU | 55% | 1 | Plan 2.1 |
| R-03 | JWT tokens in localStorage vulnerable to XSS attacks | TE | 45% | 2 | Plan 3.1 |
| R-04 | Scope creep: email notification demand not in scope | BU | 40% | 3 | Plan 4.1 |
| R-05 | SQLite database corruption / data loss on hardware failure | PS | 35% | 1 | Plan 5.1 |

Step 3: Risk Information Sheets (RIS)

Risk Information Sheet (RIS) — R-01

| Risk ID: R-01 | Date: 16/04/2026 | Probability: 60% | Impact: 2 (Critical) |
| --- | --- | --- | --- |
| Description | Faculty accounts require manual approval by the admin before they can log in and appear in the available-guides list. If the admin is unavailable or unresponsive, newly registered faculty remain blocked indefinitely, stalling student guide allocation. |  |  |
| Refinement & Context | Sub-condition 1: Admin has no notification when a new faculty registers, so approvals may be missed. Sub-condition 2: No SLA or reminder mechanism exists for pending approvals. Sub-condition 3: Only one admin account exists (hardcoded) — no backup admin. |  |  |
| Mitigation & Monitoring Strategies | • Add prominent "Pending Approvals" count on the admin dashboard (already implemented). • Define a 24-hour SLA for admin to review new registrations. • Provide a secondary admin account as fallback. • Monitor: track count of pending faculty accounts daily; alert if > 5 for > 24 h. |  |  |
| Contingency Plan and Management | • If admin is unreachable, escalate to institution IT coordinator. • Temporarily increase max_students capacity on existing approved faculty to compensate. • Document delay in sprint retrospective and adjust planning buffer. |  |  |
| Trigger | Any faculty account remains in pending state for more than 24 hours after registration. |  |  |
| Status | Monitoring in progress — admin dashboard displays pending count. |  |  |
| Assigned To: Scrum Master |  | Originator: Development Team |  |

Risk Information Sheet (RIS) — R-02

| Risk ID: R-02 | Date: 16/04/2026 | Probability: 55% | Impact: 1 (Catastrophic) |
| --- | --- | --- | --- |
| Description | The project deadline is 17/04/2026. Delays in implementing or debugging features — particularly the Phase 2 hardening tasks (error boundaries, API robustness, cascade delete) — could result in an incomplete submission affecting all evaluation components. |  |  |
| Refinement & Context | Sub-condition 1: Bugs discovered late in the sprint (e.g., array response handling in apiFetch) can consume unplanned hours. Sub-condition 2: Lack of automated tests means regressions are caught manually, increasing debugging time. Sub-condition 3: Dependencies between frontend and backend features can cause blocking. |  |  |
| Mitigation & Monitoring Strategies | • Break each user story into sub-tasks estimated at < 2 hours each. • Conduct daily 15-minute standups to surface blockers early. • Prioritize must-have features (REQ-01 to REQ-19); defer nice-to-have features. • Monitor: track task completion rate against sprint burndown chart daily. |  |  |
| Contingency Plan and Management | • Descope low-priority features (email notifications, pagination) if deadline is at risk. • Reallocate team members from completed features to blocked tasks. • Submit a partial feature set with documented known limitations rather than a broken build. |  |  |
| Trigger | Sprint burndown shows > 30% tasks remaining with < 2 days to deadline. |  |  |
| Status | Mitigation actions initiated — all Phase 2 plans completed as of 08/04/2026. |  |  |
| Assigned To: Scrum Master |  | Originator: Development Team |  |

Risk Information Sheet (RIS) — R-03

| Risk ID: R-03 | Date: 16/04/2026 | Probability: 45% | Impact: 2 (Critical) |
| --- | --- | --- | --- |
| Description | JWT authentication tokens are stored in localStorage, which is accessible to any JavaScript running on the page. A cross-site scripting (XSS) vulnerability in any third-party library or user input field could allow an attacker to steal tokens and impersonate users. |  |  |
| Refinement & Context | Sub-condition 1: localStorage has no HttpOnly or SameSite protections unlike cookies. Sub-condition 2: No Content Security Policy (CSP) headers are configured on the Express server. Sub-condition 3: User-submitted content (guide request messages) is rendered in the UI without explicit sanitization. |  |  |
| Mitigation & Monitoring Strategies | • Sanitize all user-provided text rendered in the React UI (request messages, names). • Add Content-Security-Policy headers to the Express backend. • Set a short JWT expiry (24 h, already implemented) to limit the window of a stolen token. • Plan migration to HttpOnly cookies for v2. • Monitor: periodic dependency audit for vulnerable packages (npm audit). |  |  |
| Contingency Plan and Management | • If a token compromise is detected, invalidate all active sessions by rotating the JWT secret. • Force all users to re-authenticate. • Audit backend logs for abnormal access patterns. |  |  |
| Trigger | Security audit flags XSS vulnerability, or abnormal request patterns are detected suggesting token reuse from an unexpected IP. |  |  |
| Status | Partially mitigated — token expiry implemented; CSP and HttpOnly cookie migration deferred to v2. |  |  |
| Assigned To: Backend Developer |  | Originator: Development Team |  |

Risk Information Sheet (RIS) — R-04

| Risk ID: R-04 | Date: 16/04/2026 | Probability: 40% | Impact: 3 (Marginal) |
| --- | --- | --- | --- |
| Description | Stakeholders (faculty or institution admin) may request email notification functionality — confirmation emails on registration, approval alerts, request status updates — which is explicitly out of scope for v1 due to missing SMTP infrastructure. |  |  |
| Refinement & Context | Sub-condition 1: User stories mention notification but do not specify channel (in-app vs. email). Sub-condition 2: Faculty expect professional communication norms (email) rather than only in-app alerts. Sub-condition 3: Adding SMTP mid-sprint would require new infrastructure, credentials, and testing. |  |  |
| Mitigation & Monitoring Strategies | • Document v1 scope boundary explicitly: in-app notifications only. • Get stakeholder sign-off on the in-app notification approach before sprint start. • Include "Email notifications — v2 roadmap" in the project documentation. • Monitor: capture any stakeholder change requests in a formal change-control log. |  |  |
| Contingency Plan and Management | • If email is formally required, integrate a transactional email service (SendGrid/Mailgun) — estimated 1 sprint. • Adjust sprint scope by deferring lower-priority features to accommodate. • Communicate timeline impact to all stakeholders immediately. |  |  |
| Trigger | Stakeholder formally requests email notifications in writing during sprint review. |  |  |
| Status | Scope boundary documented — in-app notifications implemented; email deferred to v2. |  |  |
| Assigned To: Product Owner |  | Originator: Development Team |  |

Risk Information Sheet (RIS) — R-05

| Risk ID: R-05 | Date: 16/04/2026 | Probability: 35% | Impact: 1 (Catastrophic) |
| --- | --- | --- | --- |
| Description | SQLite is a file-based database with no built-in replication or clustering. A hardware failure, disk corruption, or accidental deletion of the database file would permanently destroy all student registrations, faculty data, guide allocations, and notifications. |  |  |
| Refinement & Context | Sub-condition 1: The database file (db.sqlite) has no automated backup strategy. Sub-condition 2: WAL (Write-Ahead Logging) mode is not enabled, increasing corruption risk under concurrent writes. Sub-condition 3: No point-in-time recovery mechanism exists for v1. |  |  |
| Mitigation & Monitoring Strategies | • Enable WAL mode in db.js: PRAGMA journal_mode=WAL (low effort, high impact). • Implement a daily automated backup script to copy db.sqlite to a dated archive. • Store backups on a separate drive or cloud storage (e.g., Google Drive). • Monitor: verify backup file creation daily; alert if backup is missing. |  |  |
| Contingency Plan and Management | • Restore from the most recent backup; accept data loss since last backup. • Communicate data loss and timeline to all users. • For production deployment, migrate to PostgreSQL with managed backups. |  |  |
| Trigger | Database file becomes inaccessible, throws SQLITE_CORRUPT, or backup check fails. |  |  |
| Status | Partially mitigated — WAL mode implementation pending; manual backup procedure in place. |  |  |
| Assigned To: Backend Developer |  | Originator: Development Team |  |