RMMM (Risk Mitigation, Monitoring, and Management) Plan (Students are advised to have atleast 3-5 Risks from the project to showcase in the Risk Table)

Step 1: Forming a Risk Table: A risk table provides a simple technique for risk projection to the project manager. It consists of six columns:

- Risk ID: Unique identifier assigned to each risk

- Risk: Short description of the risk

- Risk Category*: Classification of risk (one of the seven categories: PS, BU, CU, PD, DE, TE, ST)

- Probability**: Estimation of the likelihood of risk occurrence based on group input

- Impact***: Severity of the risk if it occurs: Catastrophic / Critical / Marginal / Negligible

- RMMM (Risk Mitigation, Monitoring, and Management): Reference/pointer to the plan describing how the risk will be handled

Step 2: Sort the risks in descending order based on probability of risk occurrence.

Step 3: To form a Risk Information Sheet (RIS) for each individual risks separately.

Note: * - See below for better understanding.

*Risk Category Table

| Risk Category | Short Form | Explanation |
| --- | --- | --- |
| Product Size | PS | Risks related to the overall size, scale, and complexity of the software to be developed |
| Business Impact | BU | Risks arising from business constraints such as market conditions, competition, and management decisions |
| Customer Characteristics | CU | Risks related to customer behavior, expectations, and the ability to communicate effectively with them |
| Process Definition | PD | Risks due to unclear, undefined, or poorly followed software development processes |
| Development Environment | DE | Risks associated with the availability, reliability, and quality of development tools and infrastructure |
| Technology to be Built | TE | Risks due to the complexity, novelty, or uncertainty of the technology used in the system |
| Staff Size & Experience | ST | Risks related to the skills, experience, and availability of the development team |

**Assigning Probability (%) in Risk Analysis

- Define each risk clearly and specifically (avoid vague statements)

- Discuss with your project team members for estimation

- Each member independently assigns a probability (%) based on experience and knowledge

- Discuss all estimates within the group

- Finalize the probability using:  Average method or Consensus (agreed value)

- Use a standard probability scale:

| Range | Interpretation |
| --- | --- |
| 80% – 100% | Very High |
| 60% – 79% | High |
| 40% – 59% | Medium |
| 20% – 39% | Low |
| < 20% | Very Low |

***Risk Severity Category Table – Gives the value for Impact

| Category | Level | Performance | Support | Cost | Impact |
| --- | --- | --- | --- | --- | --- |
| Catastrophic | 1 | Failure to meet the requirement would result in mission failure | — | Failure results in increased costs and schedule delays with expected values in excess of $500K | 1 |
|  | 2 | Significant degradation to nonachievement of technical performance | Nonresponsive or unsupportable software | Significant financial shortages, budget overrun likely |  |
| Critical | 1 | Failure to meet the requirement would degrade system performance to a point where mission success is questionable | — | Failure results in operational delays and/or increased costs with expected value of $100K to $500K | 2 |
|  | 2 | Some reduction in technical performance | Minor delays in software modifications | Some shortage of financial resources, possible overruns |  |
| Marginal | 1 | Failure to meet the requirement would result in degradation of secondary mission | — | Costs, impacts, and/or recoverable schedule slips with expected value of $1K to $100K | 3 |
|  | 2 | Minimal to small reduction in technical performance | Responsive software support | Sufficient financial resources |  |
| Negligible | 1 | Failure to meet the requirement would create inconvenience or non-operational impact | — | Error results in minor cost and/or schedule impact with expected value of less than $1K | 4 |
|  | 2 | No reduction in technical performance | Easily supportable software | Possible budget underrun |  |

Example Scenario: Flight Reservation System (for template purpose)

Step 1: Forming a Risk Table

| RISK ID | RISKS | CATEGORY | PROBABILITY | IMPACT | RMMM |
| --- | --- | --- | --- | --- | --- |
| 1 | Server problems due to virus malware attacks | PS | 60% | 2 | Install antivirus, update security patches, monitor system logs, backup data regularly |
| 2 | Delivery deadline is crucial | BU | 40% | 3 | Optimize resources, reallocate tasks, track milestones closely, communicate risks early |
| 3 | Client changes and extra requirements | PS | 55% | 2 | Implement change control process, document requirements, review scope impact before approval |
| 4 | Particular phase takes more time than estimated | TE | 70% | 1 | Add buffer time, monitor progress regularly, adjust schedule if delays occur |
| 5 | No required technical skills | TE | 20% | 3 | Provide training, hire skilled personnel, monitor team performance |
| 6 | Unexpected project scope expansion | BU | 40% | 4 | Define scope clearly, get stakeholder approval, monitor scope changes strictly |
| 7 | Wrong budget estimation | CU | 30% | 1 | Perform detailed cost analysis, include contingency funds, review budget periodically |
| 8 | Failure to resolve priority | PS | 50% | 2 | Define clear priorities, conduct regular team meetings, escalate conflicts early |

Step 2: Sort the risks in descending order based on probability of risk occurrence.

| RISK ID | RISKS | CATEGORY | PROBABILITY | IMPACT | RMMM |
| --- | --- | --- | --- | --- | --- |
| 4 | Particular phase takes more time than estimated | TE | 70% | 1 | Add buffer time, monitor progress regularly, adjust schedule if delays occur |
| 1 | Server problem due to virus malware attacks | PS | 60% | 2 | Install antivirus, update security patches, monitor system logs, backup data regularly |
| 3 | Client changes and extra requirements | PS | 55% | 2 | Implement change control process, document requirements, review scope impact before approval |
| 8 | Failure to resolve priority conflicts | PS | 50% | 2 | Define clear priorities, conduct regular team meetings, escalate conflicts early |
| 6 | Unexpected project scope expansion | BU | 40% | 4 | Define scope clearly, get stakeholder approval, monitor scope changes strictly |
| 2 | Delivery deadline is tightened | BU | 40% | 3 | Optimize resources, reallocate tasks, track milestones closely, communicate risks early |
| 7 | Wrong budget estimation | CU | 30% | 1 | Perform detailed cost analysis, include contingency funds, review budget periodically |
| 5 | No required technical skills | TE | 20% | 3 | Provide training, hire skilled personnel, monitor team performance |

Step 3: To form a Risk Information Sheet (RIS) for each Risks separately.

Risk Information Sheet (RIS) for 70% Risk

| Risk ID: 4 | Date: 10/04/2026 | Probability: 70% | Impact: 1 |
| --- | --- | --- | --- |
| Description | Particular phase takes more time than estimated, leading to schedule delays |  |  |
| Refinement & Context | Sub condition 1: Initial time estimation may be inaccurate due to insufficient analysis Sub condition 2: Task complexity and interdependencies are underestimated, causing delays Sub condition 3: Resource constraints or unavailability may slow down progress |  |  |
| Mitigation & Monitoring Strategies | - Add buffer time in project schedule - Break tasks into smaller measurable units - Monitor progress using milestones regularly - Use tracking tools to identify delays early |  |  |
| Contingency Plan and Management | - Revise project schedule and deadlines - Reallocate or add additional resources - Prioritize critical tasks - Communicate revised timelines to stakeholders |  |  |
| Trigger | When milestones are missed or progress deviates significantly from plan |  |  |
| Status | Mitigation actions initiated (Monitoring in progress) |  |  |
| Assigned To: Scrum Master Name |  | Originator: Risk Management Team |  |

Note: Like this, each risk which you have mentioned in your risk table should have a RIS